# Project Plan

OpenBAS

| Authors | Approvers |
| --- | --- |
| OpenBAS Group | ITPG |

# Contents

Contents	1

1.	Document history	2

2.	Project Assignment	3

2.1 Context	4

2.2  Stakeholders	4

2.3 The Assignment	4

2.4 Deliverables	5

2.5 Scope	5

2.6 Finished product	5

3.	Approach and Planning	6

3.1 Approach	6

3.2 Project timeline	7

4.	Project Organization	7

4.1 Team members	7

4.2 Communication	7

5.	Finance and risks	8

5.1 Risk and fall-back activities	8

# Document history

| Version | Status | Date | Changes |
| --- | --- | --- | --- |
| V0.1 | In proggress | 24/09/25 |  |
| V0.2 | Finished | 25/09/25 | Content changes and visual improvements |

# Project Assignment

## 2.1 Context

This project produces a ready-to-deploy simulation environment with OpenBAS that demonstrates a realistic internal malicious attack against Windows endpoints and potentially a small number of Linux hosts. The environment will be deployable in Azure, run on a local demo network for initial testing and will show how attack steps map to the Cyber Kill Chain with the center stages emphasized (execution, persistence, lateral movement, etc.). Integration with EDR solutions (e.g. SentinelOne) is optional but will be supported if an API key is provided.

## 2.2  Stakeholders

- Company Representative — primary technical contact; goal: deploy product on Azuree
 - Project Team — students / developers building the environment, scripts and documentation.
 - Customer — recipients who will run the disk image in Azure (mostly Windows shops; some Linux).
 - EDR Vendor / SentinelOne (if applicable) — may supply an API key for integration testing.
 - Course / Lecturer / Project Supervisor — project grading and acceptance.
 
Stakeholder interactions
 - Stakeholder (on-location) meeting at the end of every sprint during project deliveries for demos and acceptance checks.

## 2.3 The Assignment

Primary tasks
 - Deploy OpenBAS on the project’s Netlab/demo environment and validate basic operation.
 - Design and build attack scenarios focused on internal compromise of Windows endpoints (persistence, execution, credential theft, lateral movement).
 - Create an Azure-ready disk image containing the OpenBAS environment (or images for required VMs) and any light-weight orchestration for deployment.
 - (Optional) Provide an Ansible playbook to automate Azure configuration & deployment to help the company representative deploy the product on Azure.
 - Document a concise summary that explains:
 	- How the simulation works end-to-end (flow & mapping to Cyber Kill Chain),
   	- How to deploy and run the simulation locally and on Azure,
  	- What to expect from the demo runs.
 - Provide integration hooks for EDR (e.g., SentinelOne) — test against a supplied API key where available and include integration documentation.
 - Deliver a final stakeholder demo and stakeholder meeting at the end of each sprint for incremental acceptance.

## 2.4 Deliverables

- Working OpenBAS simulation for Windows environment

- Virtual disk image portable to Azure

- Documentation explaining the simulation and overview relevant to the cyber kill chain

## 2.5 Scope

In scope:
 - OpenBAS deployment and configuration for internal-attack scenarios.
 - Building Windows-focused scenarios; include representative Linux host(s) if needed.
 - Producing an Azure disk image and/or scripts to deploy to Azure.
 - Producing an Ansible playbook for Azure configuration (plausible solution to help the company representetive).
 - Integration code/notes for SentinelOne API if an API key is provided.
 - Documentation: architecture diagram, simulation summary, deployment and operation guides.
 
Out of scope
 - Installing or relying on Elasticsearch or other heavy analytics stacks.
 - Building a full SIEM or heavy log-aggregation solution.
 - Long-term managed service or running the environment in production for customers (deliverables are for deployment by the client).
 - Creating cloud billing/finance solutions or long-term maintenance beyond documentation and scripts.
 - Producing multiple unrelated attack families — focus on internal attacker patterns prioritized for Windows.

## 2.6 Finished product

Core Acceptance Criteria
 1. Disk Image(s): One or more VM disk images that can be imported/used in Azure (or clear, tested guidance to convert/attach them) and contain an OpenBAS setup preconfigured for the provided demo scenarios.
 2. Demo Run: Team successfully demonstrates at least one full internal-attack simulation running on the local demo network (on-site stakeholder demo at sprint end).
 3. Deployment Guide: Step-by-step instructions to deploy the disk image(s) and run the scenarios on Azure and locally (including any Ansible playbook usage).
 4. Simulation Summary Document: Clear summary that explains:
    - The attack flow (what happens, in what order),
    - How OpenBAS is configured to produce it,
    - Which stages of the Cyber Kill Chain the simulation exercises (with emphasis on centre stages),
    - Where and how EDR telemetry would be collected (SentinelOne notes if applicable).
 5. Windows Priority: The scenarios are primarily Windows-focused; Linux coverage exists only as required.
 6. Operational Checklist: A minimal operational runbook: start/stop instructions, known limitations, and a troubleshooting checklist.
 7. Stakeholder Sign-off: Company representative (or designated stakeholder) attends the final sprint demo and signs off that deliverables meet requirements.
 
Success metrics (examples)
 - Demo run completes and shows alerts/behaviour mapping to at least 4 central Cyber Kill Chain stages.
 - Disk image boots and the primary OpenBAS scenario runs in Azure following provided instructions without additional manual reconfiguration.
 - Documentation is complete and clear enough for the company representee to redeploy without the project team’s presence (reasonable minor questions allowed).

# Approach and Planning

## 3.1 Approach

For this project, we will follow the Agile methodology, specifically using the Scrum framework to ensure flexibility, iterative development, and continuous stakeholder feedback.

- Problem Definition Phase:
 The project will begin with a Sprint 0 dedicated to understanding the client’s needs, defining the product backlog, and outlining the key deliverables. This phase will include stakeholder meetings, requirement gathering, and initial design.

- Design Phase:

Following the initial problem definition, a dedicated sprint will focus on the detailed design of the solution. Activities will include:

  - Developing system architectures

  - Designing system layout

  - Validating design decisions with stakeholders

- Implementation Phase:
 Development will be organized into three-week sprints with the following structure:

  - Sprint Planning: Held at the start of each sprint to define sprint goals and tasks.

  - Weekly Stand-ups: 10-minute meetings at the end of each week to synchronize progress and address any problems.

  - Sprint Reviews (Demos): At the end of each sprint, the team will present the sprint deliverables to stakeholders for feedback.

  - Sprint Retrospectives: Conducted after each sprint to assess what went well, identify areas for improvement, and optimize processes for the next sprint.

- Completion Phase:
 The final sprint will focus on system testing, documentation completion, and user training. A final Sprint Review will present the fully integrated system.

## 3.2 Project timeline

Sprint 1:

- Delivery date: September 28th

- Project plan delivered

Sprint 2

- Delivery date: October 26th

- Design document delivered

Sprint 3

- Delivery date: November 15th

Sprint 4

- Delivery date: December 6th

Spring 5

- Delivery date: January 10th

# Project Organization

## 4.1 Team members

## 4.2 Communication

| Name + Phone + e-mail | Abbr. | Role/tasks | Availability |
| --- | --- | --- | --- |
| Boyan Stefanov +31 627410400 547283@student.fontys.nl | PL DEV | Project Leader Developer | Tuesday - Thursday |
| Spartak Popov +31 657368940 548402@student.fontys.nl | SM DEV | Scrum Master Developer | Monday - Friday |
| Marko Šestanović ‘- +31 618286933 – 558991@student.fontys.nl | DEV | Developer | Monday - Friday |
| Ege Ramadanov +359 882852562 552538@student.fontys.nl | DEV | Developer | Tuesday - Thursday |
| Nahit Sefa Sogutlu 552152@student.fontys.nl | DEV | Developer | Tuesday - Thursday |
| Anton Pashkulov +359879113738 555024@student.fontys.nl | DEV | Developer | Tuesday - Thursday |

# Finance and risks

## 5.1 Risk and fall-back activities

Risks & constraints
 - Lack of a SentinelOne API key will limit the ability to fully test EDR integration; include mocks/stubs in that case.
 - Azure resource constraints or billing could limit large-scale testing — small instance sizes and lightweight components are recommended.
 - Avoid Elasticsearch; any requirement for log indexing must use lightweight alternatives or simple file/log collection.
 - NetLab; the preferred virtualization platform provides minimal resources to VMs for the demo environment